## Slide 1: Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 2
Introduction
The Agile Manifesto
12 Agile principles (incl. an Exercise)
Agile Team & roles - Presented by Graphical facilitation
Implementing Agile
Agenda
Side 2

## Slide 3
Anni Rander
The Agile Akademi
Side 3
Kate Balslev
- A part of the Danish Ministry of Taxation

## Slide 4
Learning Perspectives

## Slide 5
Learning Perspectives

## Slide 6
Agile
mindset
Transparency
Adapt
Inspect
Notes: Nu ved jeg ikke, hvor meget i kender til det agile, men er nogen, som kunne have lyst til at sætte et par ord på, hvad du forbinder med det agile?
Der gør vi ved at være Transparente
Vi skal have gennemsigtighed i det vi laver eller skal lave, i tæt samarbejde med kunden, så vi som team kan tage beslutninger på oplyste grundlag
Det er eksempelvis være det at have en backlog, som åbent viser hvilke opgaver vi arbejder på,
Derudover skal vi inspicere hvilket betyder, at vi skal stoppe op, forholde os til det der er sket og gøre brug af de læringer vi gør os undervejs.
Derfor skal vi være forandringsparate og kunne tilpasse os i takt med at vi bliver klogere qua tingene ændrer sig
Fx nye lovforslag, nye planer grundet nye kundebehov, omprioritering ift. ønsket funktionalitet
Når vi arbejder agilt er det ud fra et mindset om, at hverdagen ikke er statisk, hvorfor vi skal være nysgerrige og have evnen til at tilpasse os hurtigt.
Det agile mindset handler kort fortalt om vores tilgang til tingene.
Fast-to-fail Vi arbejder i små iterationer og starter med det sværeste først (høj risiko) og finder ud at om projektet overhovedet kan lade sig gøre

## Slide 7
Are you Agile?
Daily Stand-up
Retrospective
Demo
Planning
Notes: Spørg indtil deltagernes erfaring.
Udgiv Formular med spørgsmålet :
Hvilken erfaring har du med det agile? – Meget, mellem, lidt
Hvilken agil erfaring har du?
Ingen, har aldrig arbejdet agilt
Lidt, har været i et agilt team
En del, har været på et par agile projekter
Meget, har længe arbejdet agilt
Spørgsmål: Hvis flere med erfaring, hvad er så Jeres erfaring med det agile?
Spørgsmål: Nogen med agil erfaring - sætte et par ord på et af disse events,? (der indgår I et sprint).
Scrum team har man typisk sprint af 2-4 ugers varighed 4 events - Planning: Hele teamet planlægger hvad vi skal lave de næste 2-10 uger - afhængigt om det er Scrum eller SAFe – hele teamet
- Daily stand-up - Hele teamet mødes dagligt 15 min – Hvad lavede jeg igår, hvad vil jeg lave I dag og har jeg nogle udfordringer/brug for hjælp
- Demo – hele teamet og interessenter – præsentation udviklet product til – typisk hver 14 dag
- Retro: Hele teamet - kigger tilbage på sprint - reflekterer over hvordan det er gået – hvad har fungeret godt, hvad har vi lært og er der noget vi skal være særligt opmærksomme på I næste sprint – VIGTIGSTE event

## Slide 8
Why Agile?
Stakeholder landskabe
Business
community
Agencies
Citizens
Politicians
Responsibility
Develop in close collaboration wih the
stakeholder landscape
Deliver solutions to a world that is constantly
changing, nationally as well as internationally
Flexibility in development processes
Deliver frequent business value in high quality
opportunity to acquire new knowledge
and act accordingly
EU
Vendors
Notes: Former minister faced the burning platform. The IT department was failing in their way of working. It was inadequate to achieve a new solution in time. Major it-development projects failed and cost the Danish state millions of dollars. It was time to look elsewhere. Inspiration was found in the agile framework. In both private sector and public.
This was how they worked
Years of analysis
Extensive time of defining and breaking down requirements down to a absolute smallest entity
Organized like this in silos analysist analyzed and handed over to the developers whwn they handed over to the testers th

## Slide 9
30-75%
30-75%
30-75%
Water Fall & Agile
Water Fall
Phase
Phase
Phase
Phase
IMPLEMENTED
DEVELOPMENT
Planning
Notes: Evt. historie om ”det store vandfald og det lille vandfald” og laksen, der svømmer tilbage.
Hvad betyder det at arbejde agilt rent praktisk.
Når man taler om at arbejde agilt kan man sige at dette er en kontrast til Vandfald, som man også arbejder med i UFST.
Kort fortalt kan man sige, at det er godt at arbejde agilt med komplekse projekter, hvorimod vandfald modellen er bedre til komplicerede projekter.
Vandfald
Typisk en lang projektperiode. I denne model kan der være nogle risici qua det kan forårsage extra omkostninger, idet man risikerer at skulle rulle tilbage.
Agile
Vi gennemgår de samme faser, men i små iterationer, så vi løbende sikrer os at vi arbejder på det rigtige.
Vi kan hurtigere imødekomme forandringer og ændre på det, som vi egentlig havde planlagt.
Gevinster:
Gode muligheder for at arbejde iterativt
Vi har de samme personer der arbejder på projektet gennem hele dets levetid, det medfører at det er billigere hvis vi skal tilbage og rette tidligere funktionalitet

## Slide 10
SCRUM
SAFe
PROJECT MANAGEMENT
TEST DRIVEN
DEVELOPMENT
LEAN
EXTREME
PROGRAMMING (XP)
Agile Methodologies

## Slide 11
Individual and team interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
UNITY
SIMPLICITY
TRANSPARENCY
ADAPTABILITY
Agile Core Values

## Slide 12: 12 principles
Sustainable development
Simplicity
self-organizing
teams

## Slide 13
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
13
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 14
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking, in relation to the 12 principles. The team listen to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 15
The Agile team & roles
- A graphical presentation

## Slide 16
SAFe
- A graphical presentation

## Slide 17
Implementation
Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 18
Exercise D – Implementation
- Reflection & discussion
What the leadership structure look like?
How much of a cultural change would you be willing to embrace?
How would you measure progress?
If your organization where to adapt the agile development model….

## Slide 19
ANY
QUESTIONS?

## Slide 20
CONTACT US
Anni Rander & Kate Balslev
ADDRESS
Udviklings- og Forenklingsstyrelsen Osvald Helmuths Vej 4 2000 Frederiksberg
Denmark
TLF
+45 26704140
+45 72372763
E-MAIL
aran@ufst.dk
Kate.Balslev@ufst.dk
WEBSITE
https://www.ufst.dk/
Links and litt.
https://www.scrum.org/
https://www.scaledagileframework.com/
https://www.agilealliance.org/
https://www.youtube.com/watch?v=502ILHjX9EE