## Slide 1: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 2
1

## Slide 3
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
3
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 4
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 5
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 6
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 7
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 8
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 9
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 10: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 11
2

## Slide 12
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
12
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 13
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 14
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 15
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 16
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 17
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 18
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 19: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 20
3

## Slide 21
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
21
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 22
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 23
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 24
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 25
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 26
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 27
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 28: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 29
4

## Slide 30
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
30
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 31
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 32
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 33
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 34
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 35
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 36
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 37: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 38
5

## Slide 39
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
39
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 40
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 41
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 42
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 43
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 44
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 45
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 46: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 47
6

## Slide 48
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
48
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 49
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 50
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 51
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 52
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 53
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 54
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 55: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 56
7

## Slide 57
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
57
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 58
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 59
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 60
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 61
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 62
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 63
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan

## Slide 64: Exercises Agile Development
Inspiration from the Danish Ministry of Taxation

## Slide 65
8

## Slide 66
 | Always follow | Newer follow | Somtimes follow
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
Name |  |  | 
66
Sustainable development
Simplicity
self-organizing
teams
Exercise A – 12 Principles (while listening to the presenter)

## Slide 67
Exercise B – Discussing12 Principles
1 min. - Each team member
Each person shares what he or she is thinking in relation to the 12 principles. The team listens to one another’s reflections.
1 min. - Listen and reflect
Each person in the team shares thoughts and feelings after having listened to everybody in the group.

## Slide 68
Exercise C – Roles & Actions
10 min. in the group
Review and discuss each action- & responsibility card before placing the card in the diagram below

## Slide 69
The agile Team & roles
18. januar 2022
Attende Daily Stand-up Meetings
Scrum Master
Product Owner
Agile Team
(-PO & SM)
Prioritize the Team Backlog
Attend Retrospective
Test the system
Develop the system
Accept requirements
Coach the Agile team
Attend Backlog refinement
Create userstories
Facilitate team events
Communicate with other teams
Improve the team process
Ensure quality
Represent the customer
Help remove impediments
Plan the iteration
Execute the iteration
Prepare agenda for iteration review

## Slide 70
Exercise D – Implementation
- Reflection & discussion
What is the “burning reason” why the company is doing this now?​
What would you do to educate the entire organization? ​
Would you have the correct people in each role?​
If your organization where to adapt the agile development model….
Notes: Are we willing to transition from siloes/matrixed divisions/departments to a flatter organization?​

## Slide 71
Implementation
John Kotter
Step 1
A burning platform & Proactive leadership
Step 3
Train executives, managers & leaders
Step 5
A guiding coalition
Step 7
Create the implementation plan.
Step 2
Train change Agents
Step 4
Change mindset
Step 6
Organize around value
Step 8
Prepare launch
Notes: Step 1 : A burning platform The company is failing to compete, and the existing way of working is inadequate to achieve a new solution in time.
2. Proactive leadership In the absence of a burning platform, leadership must create a sense of urgency to proactively drive change by taking a stand for a better, future state.
Step 2: “A strong guiding coalition is always needed. One with the right composition, level of trust, and shared objective.”
Step 3: Only management can change the system.
“It is not enough that management commit themselves to quality and productivity … They must know what it is they must do.
Such a responsibility cannot be delegated.”
—W. Edwards Deming
Step 4: mindset, principles and practices. Effective leadership values for managing the new generation of knowledge workers.
Leader’s ‘how to’ guide
Step5: A guiding coalition that operates as an effective team can process more information, more quickly. It can also speed the implementation of new approaches because powerful people are truly informed and committed to key decisions.”
Step 6: Organize around value. “Break down barriers between departments”
—W. Edwards Deming
Step 7: imp. roadmap
Step 8: Launch agile teams

## Slide 72
Action Plan
Reflection & Action
Next step
Reflection & Action
Agile in a Tax Ministry
Reflection & Action
Manifest
Reflection & Action
12 Principles
Reflection & Action
Agile Team & roles
Reflection & Action
Implementation:
Action Plan